GOVERNMENT REFORM AGENDA

PESHAWAR DEVELOPMENT AUTHORITY

PDA House Phase-V Hayatabad Peshawar

| S.N | Reforms Initiative | Current Status | Timeline |
| --- | --- | --- | --- |
| 1- | NO COMPROMISE ON CORRUPTION: In a meeting with the Secretaries of Government of Khyber Pukhtunkhwa held on 03/01/2014 the Chief Secretary reminded the form that there would be no compromise on anti-corruption policy of the present Government the Secretaries should take the lead to identify the functionaries involved in corrupt practices or having reputation as such. They should carryout and follow Government policy in letter and spirit in all Departments to raise their performance and stature of the Government at large. | Implemented. Directive circulated to concerned staff for compliance. |  |
| 2- | HIRING OF CONSULTANTS: The Chief Secretary Government of Khyber Pukhtunkhwa inquired about progress in hiring of consultants bringing transparency and tendering / action process and outsourcing of solid waste management services cleanliness on Lahore model | Implemented as per Government directive’s consultants were selected at the Provincial Government Election & Rural Development Department level as per Pakistan Engineering Council (PEC) criteria for Infrastructure works and circulated to all concern. |  |
| 3- | Transparency in Tendering/E-Tendering System: In Peshawar Development Authority, Peshawar. The Secretary Local Government Government of Khyber Pukhtunkhwa vide his letter No. PS/SLGE&RD/2014 dated 17/01/2014 directed Director General PDA to stop invitation of tenders as well as award of contracts in PDA till installation of E-Tendering system in PDA. He further directed that advertisements appearing in the press may also be withheld till these arrangements. | As per Government Policy to make the system transparent and fair. E-Tendering system has been implemented, web site has been opened for E-Tendering purposes www.pda.gkp.pk. All the enlisted contractors has been issued pass words and the first E-Tender will be held in PDA office on 21.04.2013 |  |
| S.N | Reforms Initiative | Current Status | Timeline |
| 4- | TRANSPARENCY IN APPOINTMENT IN PDA | To make the process of appointment Transparent, PDA has advertised all the post of official in the press. Applications collected from all applicants are processed on merit and appointments will be made as per rule totally on merit. |  |
| 5- | BEAUTIFICATION OF PESHAWAR Meeting with the Chief Minister on 11.11.2013, regarding beautification of Peshawar. Received through letter No. SO-IV/CMS/KPK/LG/2013 dated 11.11.2013. | The Directorate of Engineering-VI, PDA reported that beautification of Peshawar will be carried out through out source, whereas PDA has undertaken the following works of component approved PC-I namely “Improvement of G.T & Jamrud road Peshawar”. Rehabilitation/Development of green belts both sides on G.T/Jamrud road, Peshawar. Providing and fixing barbed wire 12 SWG fencing on G.T/Jamrud road green belt and center media. Pavement marking in reflective thermoplastic paint from Motor way exit to Suri Pull on G.T road and from KFC to Phase-III Chowk on Jamrud road Peshawar. Improvement/repair of G.T/Jamrud road Peshawar from Motor way exit to Suri Pull. Improvement/repair of G.T/Jamrud road Peshawar from KFC to Phase-III chowk, Peshawar. |  |
| 6- | Ring Road Missing Link | The present Government has taken initiated to complete the missing link portion of ring road and in its first instant the work from charsadda road to warsak road is in full swing and will be completed before the completion period. The remaining portion of the ring road from warsak road onward to RMT & Jamrud Road the land acquisition has been started and will be completed soon. |  |
| S.N | Reforms Initiative | Current Status | Timeline |
| 7- | To expedite the work of Regi Model Town Housing Scheme. | (i) PHYSICAL POSSESSION OF ZONE-III & ZONE-IV: The PDA with the help of the present Government has completed work in zone 3 and zone 4 and started handing over physical possession to public for construction of their houses. (ii) LAND DISPUTE OF ZONE 1,II & V: The present government is on board with all stake holders and in near future the land dispute of Zone-I, II & V will be settled soon. (iii) CENTRAL APPROACH ROAD: The present government is on board with all stake holders to resolve the issue. |  |
| 8- | SOLID WASTE MANAGEMENT; (Cleanliness) | The Government has initiated a process to keep the province of Khyber Pukhtunkhwa clean and green, particularly its capital Peshawar. Funds have been allocated in the current budget and plans taken in hand to keep clean Peshawar on Lahore Model form. |  |
| 9- | The Present Government Elected Representative’s in-touch with the General Public. | On 02.04.2014, a public meeting/Khuli Kachery was held under the Chairmanship of Mr. Inayatullah Khan, Minister for LGE&RDD at Officers Club Hayatabad, the following attended :- Mr. Yasin Khan Khalil, Special Advisor to Chief Minister. The Director General, PDA along-with All Directors. Mr. Banaras Khan, DSP Hayatabad. SDO PESCO Hayatabad with additional charge of XEN. Social Representative/residents of Hayatabad. In the said public meeting, the residents of Hayatabad expressed their views and the problems faced by them were discussed in detail. The representative of the Provincial Govt heard their views/problems and some were resolved on the occasion/spot. The chair also desired for launching such type of public meetings/khuli kachery continuously in the best interest of the general public. |  |

REFORMS Implementation Cell (RIC)

Office of the Chief Secretary

Government of Khyber Pakhtunkhwa

REGI MODEL TOWN

| 6.9 | Construction of Park in (Zone-III). | Land scaping and contouring of jogging track in process | Park will be ready by the end of June, 2014. |
| --- | --- | --- | --- |
| 6.10 | Supply of Sui Gas to Zone-III & Zone-IV | Rs. 6.30 million already paid to SNGPL Piping network already laid | Zone III and IV to be supplied gas from Village Mulazu by the end of next month. Comments made by SNGPL with the residents. |
| 6.11 | Police Station (Zone-II). | Ground floor constructed. 200 positions of officers/constables sanctioned for the Police Station. 36 constables out of 200 sanctioned positions so far reported for duty. 1 police mobile van also provided to the police station. | Tendering for construction of the remaining works the police station building by the next month, after approval of budget for the year 2014-15. |
| 6.12 | Road maintenance of (Zone-III) | Road condition not upto the mark presently. | Roads to be repaired in the next financial year’s budget. |
| 6.13 | Zonal Market | Shops construction work completed | 6 No. shops to be rented out by the end of June, 2014. Auction process started by Estate Management Directorate. |
| 6.14 | Sewerage | Zone-III & IV completed. 50% laid in zone-I. | Sewerage in zone-II, V and half of Zone-I to be provided on resolution of dispute with Koki Khel. Meeting of committee constituted by provincial government awaited to resolve the dispute. |
| 6.15 | Construction of water reservoir | Near completion in zone-III and IV | December, 2014 work in progress. |
| 6.16 | Street lights | Main road lights installed | Provision of street lights in front of constructed houses to be provided by the end of December, 2014. Partial supply order for installation of street lights in RMT issued |
| 6.17 | Shifting of PDA staff to site office of Zone-III and IV |  | Deputy Director’s offices already shifted to Zone-III & IV of RMT. |
| 6.18 | PDA website. | No information regarding RMT available on the website. | Website will be updated on war footing within a month time. |
| 6.19 | Marketing of Regi Model Town’s in print and electronic media | PDA from time to time gives information to the allottees through press. | PDA will start vigorous marketing of the project immediately and will project it through print and electronic media on month basis. |
| 6.20 | Plantation drive in Regi Model Town | 9000 saplings planed during the recent plantation drive. | Next plantation drive planned for next year Jan-Feb. |
| 6.21 | Land dispute of Zone-I, II & V. | Present Govt has constituted a high level committee headed by Minister LG&RD and FATA MNA’s, Tribal elders and Govt representatives to resolve the land dispute in Zone-1, 2 & 5. A number of meetings have been held in this regard. | Next meeting is not yet scheduled till date. |

REFORMS Implementation Cell (RIC)

Office of the Chief Secretary

Government of Khyber Pakhtunkhwa

REGI MODEL TOWN

| 6.1 | Construction of Park in (Zone-III). | Land scaping and contouring of jogging track in process | Turfing of park in progress. |
| --- | --- | --- | --- |
| 6.11 | Supply of Sui Gas to Zone-III & Zone-IV | Rs. 6.30 million already paid to SNGPL Piping network already laid | Presently SNGPL is laying Gas Pipeline in Zone-III & Zone-IV of RMT. |
| 6.12 | Police Station (Zone-II). | Ground floor constructed. 200 positions of officers/constables sanctioned for the Police Station. 36 constables out of 200 sanctioned positions so far reported for duty. 1 police mobile van also provided to the police station. | Detail estimate prepared for tendering of construction of the remaining works the police station building by the next month, after approval of budget for the year 2014-15. |
| 6.13 | Road maintenance of (Zone-III) | Road condition not upto the mark presently. | Roads to be repaired in the next financial year’s budget. |
| 6.14 | Zone-III Market | Shops construction work completed | 8 No. shops to be re-auctioned with in two weeks by Estate Management Directorate. |
| 6.15 | Sewerage | Zone-III & IV completed. 50% laid in zone-I. | Sewerage in zone-II, V and half of Zone-I to be provided on resolution of dispute with Koki Khel. Meeting of committee constituted by provincial government awaited to resolve the dispute. |
| 6.16 | Construction of water reservoir | Near completion in zone-III and IV | Work in progress completion by December 2014. |
| 6.17 | Street lights | Main road lights installed | Street light fixtures installations at completed houses have been started by Deputy Director (Electrical). |
| 6.18 | Shifting of PDA staff to site office of Zone-III and IV |  | Deputy Director Engineering offices already shifted to Zone-III & IV of RMT. |
| 6.19 | PDA website. | No information regarding RMT available on the website. | Director (P&D) has started work on website updating. |
| 6.20 | Marketing of Regi Model Town’s in print and electronic media | PDA from time to time gives information to the allottees through press. | Marketing through print media will commence shortly. |
| 6.21 | Plantation drive in Regi Model Town | 9000 saplings planed during the recent plantation drive. | Plantation drive is in Progress. |
| 6.22 | Land dispute of Zone-I, II & V. | Present Govt has constituted a high level committee headed by Minister LG&RD and FATA MNA’s, Tribal elders and Govt representatives to resolve the land dispute in Zone-1, 2 & 5. A number of meetings have been held in this regard. | Another meeting held in the office of Commissioner Peshawar on 07/07/2014 to resolve the land dispute with Kuki Khel tribe etc. |